SECTION 00 31 13 - PRELIMINARY SCHEDULE

PROJECT SCHEDULE

1.01 PROJECT SCHEDULE

A. This Document with its referenced attachments is part of the Procurement and Contracting Requirements for Project. They provide Owner's information for Bidders' convenience and are intended to supplement rather than serve in lieu of Bidders' own investigations. They are made available for Bidders' convenience and information, but do not affect Contract Time requirements. This Document and its attachments are not part of the Contract Documents.

B. Project schedule including design and construction milestones and Owner's occupancy requirements is available for viewing on Project Web site and summarized below.

**Schedule of Milestone Dates**

|  |  |
| --- | --- |
| **Construction Activity** | **Start Date – End Date** |
| Pre-Bid Meeting | NA |
| Bid Opening | February 11, 2025 |
| Contracting Requirements | February 12, 2025 – February 21, 2025 |
| Contracts DEFG – General Trades | Commence March 2025 - April 20, 2026 |

C. Related Requirements:

1. Document 00 41 13 "Bid Form - Stipulated Sum" for Contract Time.

2. Section 01 10 00 - Summary for construction requirements.

3. Section 01 30 00 - Administrative Requirements for Contractor's construction schedule requirements.

END OF DOCUMENT 00 31 13